# Retrospective – Sprint 6

## What went well?

- Refactor core activity

- App deployed on mobile phone

- First steps with Firebase

## What could be improved?

- Consistency on story points

## What will we improve in the next Sprint?

- Estimation of workload

## Burndown chart

- We had 16 points to burn this Sprint. We burned 11 out of them so 5 Story points are going to the backlog of Sprint 7.

## Team velocity

- The average Story points for this Sprint should have been 3,2 per day. We did 2,2 and were left with 5.

## Updated Product backlog

## Sixth Sprint backlog

## Goal of the seventh Sprint

- Continue working on contacting.