# Retrospective – Sprint 7

## What went well?

- Successfully connected to firebase

## What could be improved?

- Consistency on story points

## What will we improve in the next Sprint?

- Estimation of workload

## Burndown chart

- We had 15 points to burn this Sprint. We burned 10 out of them so 5 Story points are going to the backlog of Sprint 8.

## Team velocity

- The average Story points for this Sprint should have been 5 per day. We did 3,3 and were left with 5.

## Updated Product backlog

## Seventh Sprint backlog

## Goal of the seventh Sprint

- Finishing all that is left before the presentation