# Retrospective – Sprint 8

## What went well?

- Fixed many issues

- Closed the requirements

- Finalized requesting

## What could be improved?

- UI improvements

- Smaller bugs need to be addressed

## Burndown chart

- We had 22 points to burn this Sprint. We burned 17 out of them so 5 Story points are left.

## Team velocity

- The average Story points for this Sprint should have been 4,4 per day. We did 3,4 and were left with 5.

## Updated Product backlog