Sprint 00 – Solutions – Group2

Roles:

Scrum Master = Jonas von Häfen

Product Owner = Moritz Frieling

Invitation Link to Trello Project Board: https://trello.com/invite/prj424/763d2f79f002aa55e7108244583dfd5b

You can find all User Stories in the Product Backlog board and additionally below. They include the results of the estimation-poker. To see the Sprint Backlog of Sprint 1, open the board “Sprint 1” in Trello.

Goal of Sprint 1:

Our goal of Sprint 1 is to deliver necessary Analysis&Design artefacts. These artefacts are open for extension in future iterations. Additionally to those artefacts, we plan to implement the first feature (Account creation).

Definition of DONE (Also available @GitHub within README):

- Unit tests coverage >=80%

- Code review Pull request

- Feature accepted by PO

User Stories:

US01: Account Creation

SP: 8

- As a user I would like to create an account that consists of my personal information, profile picture and hobbies, so other people can see my preferences

- I want my account to be saved, so I don't have to create a new one every time the app starts

- Add-on:

- - Provide contact-information (Mobile number, Instagram-tag...) to request contact

US-02: See other people

SP: 13

- As a user, I would like to see people on the map.

US-03: Filter people around you

SP: 3

- As a user, it would be great if I can filter people by their hobbies and/or by their distance to my location.

US-04: View other people's information

SP:  3

- As a user, I would like to select other people in my environment in order to be able to see a summary of their personal information

US-05: Contact other people

SP: 8

- As a user, I would like to be able to get into contact with filtered or non-filtered people. There should be an option to request contact with the desired person. The person would receive my personal information (Name, age, hobbies, picture) and decides whether to get into touch with me or not. If so, The other person answers the request with some opportunity to contact him/her (Opportunity provided during account creation, e.g. Discord, WhatsApp)

US-06: Set own visibility

SP: 1

- As user, I want to decide whether I am visible to other users or not.

US-07: View Notifications

SP: 3

- As a user, I would like to have a list of my notifications, even if I missed them, so I can open them and view the content

- !!! Focus on situation in which both users are online, functionality > complexity !!!

US-08: Edit Account

SP: 2

- As a user, I want to be able to view my personal account information and adjust them.